Project Planning Logic & Sprint Estimation

Implementation of Client Scripts and UI Policies on Incident Management

TEAM ID : SWTID-2026-7900

Agile Core Definitions & Story Point Scale:

• Sprint: A fixed period/duration (e.g., 6 days) in which a team works to complete a set of tasks.

• Epic: A large functional body of work on the Incident form that is broken down into smaller user stories.

• Story: A granular development task focused on a specific UI Policy action or Client Script validation.

• Story Point: A relative estimation score representing effort, complexity, and risk (using Fibonacci-based scale: 1, 2, 3, 5).

Story Point Effort Mapping:

| Complexity Level | Story Point | Task Description / Context |
| --- | --- | --- |
| Very Easy Task | 1 | Simple field flag update, message prompt, or basic property configuration. |
| Normal Task | 2 | UI Policy condition setup, basic field visibility/read-only rules, or list blocking alert. |
| Moderate Task | 3 | onChange auto-field population, onSubmit save validation with error callouts, complex UI Policy actions. |
| Difficult Task | 5 | Multi-field script interaction with complex REST/GlideAjax integration or heavy logic (Not required for micro-project). |

Sprint Breakdown & Logic Allocation:

Sprint 1
• UI Policy Configuration (Epic 1)
   - UI Policy Creation: High Impact Control (Impact = 1 High) (USN1) -> Story Points: 2
   - UI Policy Action: Set Assignment Group to Mandatory & Urgency to Read-Only (USN2) -> Story Points: 3
• Dynamic Client-Side Automation (Epic 2)
   - onChange Client Script: Auto-set Urgency to High when Impact = 1 High (USN3) -> Story Points: 3
Total Story Points in Sprint 1 = 2 + 3 + 3 = 8

Sprint 2
• Form Validation & List Guardrails (Epic 3)
   - onSubmit Client Script: Prevent Incident Save if Assigned To is Missing for High Impact (USN4) -> Story Points: 3
   - onCellEdit Client Script: Prevent State Changes from List View with Alert (USN5) -> Story Points: 2
• Testing & Validation (Epic 4)
   - End-to-End Testing & Verification (Mandatory Check, Reverse Condition, Form Update) (USN6) -> Story Points: 3
Total Story Points in Sprint 2 = 3 + 2 + 3 = 8

Velocity Calculation Logic:

Total Story Points = Sprint 1 (8) + Sprint 2 (8) = 16 Story Points
Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints
Velocity = 16 / 2 = 8 (Story Points per Sprint)

Your team's velocity is 8 Story Points per Sprint.