Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-7900 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Configuration | USN-1 | As a System Admin, I can create a UI Policy 'High Impact Control' on Incident table when Impact = 1 High. | 2 | High | Developer A |
| Sprint-1 | UI Policy Actions | USN-2 | As a System Admin, I can set Assignment Group to Mandatory and Urgency to Read-Only when High Impact condition triggers. | 3 | High | Developer A |
| Sprint-1 | Dynamic Urgency Automation | USN-3 | As an Incident Manager, I want an onChange Client Script to automatically set Urgency to High (1) when Impact is set to High (1). | 3 | High | Developer B |
| Sprint-2 | Submission Data Integrity | USN-4 | As a Service Desk Lead, I want an onSubmit Client Script to block Incident saving if Impact is High and Assigned To is empty. | 3 | High | Developer B |
| Sprint-2 | List Editing Protection | USN-5 | As a Process Manager, I want an onCellEdit Client Script to block changing Incident State directly from list view. | 2 | Medium | Developer A |
| Sprint-2 | E2E Testing & Reversion | USN-6 | As a QA Lead, I want to verify mandatory enforcement, reverse-if-false behavior, and form-based updates. | 3 | Medium | QA Team |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 8 | 06 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 08 Feb 2025 | 13 Feb 2025 | 8 | 13 Feb 2025 |

Velocity & Iteration Metrics:

Total Story Points Completed = 16 (8 Points in Sprint 1 + 8 Points in Sprint 2)
Number of Sprints = 2
Velocity = Total Story Points Completed / Number of Sprints = 16 / 2 = 8 Story Points per Sprint

Average Velocity (AV) per Iteration Unit (story points per day for 6-day sprint duration):
AV = Velocity / Sprint Duration = 8 / 6 = 1.33 Story Points per Day

Burndown Chart & Execution Notes:

A burndown chart represents the remaining work (story points) over the sprint duration. For the Incident UI Policy & Client Script project, Sprint 1 started with 8 points and burnt down to 0 points by Day 6 as UI Policy and onChange automation were delivered. Sprint 2 started with 8 points covering onSubmit validation, onCellEdit list blocking, and E2E regression testing, successfully reaching 0 points on Day 6.